GUIDELINES — Projects requiring formal partnering, usually larger projects.  Used with pay item “25561 Formal Partnering”. {2007-SS52200}

SP105-000110-00

VIRGINIA DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION FOR

FORMAL PARTNERING

January 14, 2008cc; Reissued July 12, 2016

I.	DECLARATION AND DESCRIPTION

The Virginia Department of Transportation (VDOT) is firmly committed to the formation of a partnering relationship with the Contractor, all subcontractors, suppliers, FHWA representatives; where appropriate, other federal agencies, local government officials, utilities representatives, law enforcement and public safety officials, consultants, and other stakeholders to effectively and efficiently manage and complete each construction or maintenance contract to the mutual and individual benefits and goals of all parties.  Partnering is an approach to fulfilling this commitment where all parties to the contract, as well as individuals and entities associated with or otherwise affected by the contract, willingly agree to dedicate themselves by working together as a team to fulfill and complete the construction or maintenance contract in cost effective ways while preserving the highest standards of safety and quality called for by the Contract combined with the goals of on time/on budget completion.  The approach must still allow for the fact that the members of the team share many common interests yet have differing authorities, interests, and objectives that must be accommodated for the project to be viewed as successful by all parties.  It is recognized by VDOT that partnering is a relationship in which:

●	Trust and open communications are encouraged and expected by all participants

●	All parties move quickly to address and resolve issues at the lowest possible level by approaching problems from the perspectives and needs of all involved

●	All parties have identified common goals and at the same time respect each other’s individual goals and values

●	Partners create an atmosphere conducive to cooperation and teamwork in finding better solutions to potential problems and issues at hand

II.	FORMAL PARTNERING STRUCTURE

It is the business intent of the Department that formal partnering will be required on this project, whereby the spirit and principles of partnering are practiced from onsite field personnel to executive level owners and employees.  The VDOT Field Guide to Partnering available on the VDOT website http://www.virginiadot.org/business/resources/partnerfinalallowres.pdf will be the standard reference guide utilized to structure and guide partnering efforts.  This guide will be systematically evaluated to incorporate better practices as our partnering efforts evolve.  Of particular note is the need for effective and responsive communication between parties to the partnering relationship as emphasized in Section 105.03(d) of the Specifications.

Where formal partnering is specifically required as a pay item in the contract, partnering efforts shall be promoted by a professional facilitator trained in partnering principles.  Partnering, and more specifically the Partnering Charter, will not change the legal relationship of the parties to the Contract nor relieve either party from any of the terms of the Contract.

III.	PROCEDURES

The following are general procedures for formal partnering and are not to be considered as inclusive or representative of procedural requirements for all projects.  Participants shall consult the VDOT Field Guide for Partnering for assistance in developing specific guidelines to those efforts required for their individual projects.

Pre-Partnering Meeting: The Contractor’s Project Manager or designee and the VDOT District Administrator or designee shall mutually schedule a Pre-Partnering meeting prior to the Partnering Workshop as soon as possible after the Department’s award of the contract.  During the Pre-Partnering meeting these individuals or their representatives shall develop an agenda for the workshop, select a facilitator, decide on those individuals and entities associated with or affected by the Construction contract that should be invited to participate and extend appropriate notice in sufficient time to arrange attendance and meaningful participation.  The selection of the facilitator must be mutually acceptable to both the Department and the Contractor.

Partnering Workshop: Generally, the Partnering Workshop will be scheduled after the pre-construction conference.  Formal partnering efforts require that the Contractor be responsible for employing a facilitator trained in the recognized principles of partnering to conduct the first preconstruction partnering workshop, known as the Formal Partnering Kick-Off Workshop.  The facilitator will lead all parties through the Partnering Workshop agenda and the VDOT Field Guide to Partnering during the kick-off workshop.  The extent of the formal partnering preconstruction workshop and agenda will be predicated on project complexity, size, number of potential stakeholders, potential outstanding issues, and local needs, etc.  The Formal Partnering Kick-Off Workshop will establish the specific frequency and general schedule for further Partnering meetings.

Partnering Meetings During Project Construction: In formal partnering efforts the Contractor shall provide a location for regularly scheduled partnering meetings during the construction period.  Such meetings will be scheduled as deemed necessary by either party.  The Contractor and VDOT will require the attendance of their key decision makers, including subcontractors and suppliers.  Both the Contractor and VDOT shall also encourage the attendance of affected utilities, concerned businesses, local government and civic leaders or officials, residents, and consultants, which may vary at different times during the life of the Contract  The Department and the Contractor are to agree upon partnering invitees in advance of each meeting.  Follow-up partnering workshops may be held throughout the duration of the project as deemed necessary by the Contractor and the Engineer.

IV.	MEASUREMENT AND PAYMENT

Formal Partnering (Kick-Off Workshop) will be measured per day and will be paid for at the contract unit price per day which price shall include providing the partnering facilities, professional facilitation, and other miscellaneous costs including copying fees and refreshments.  Subsequent follow-up partnering workshops are not considered a pay item, unless the Contractor and the Engineer mutually agree in advance it is appropriate to hold additional formally facilitated workshop(s), in which case the method of measurement and basis of payment will be the same as for the Formal Partnering (Kick-Off Workshop).  The maximum daily value for this pay item shall not exceed $5,000 unless otherwise specified.

Payment will be made under:

| Pay Item | Pay Unit |
| --- | --- |
| Formal Partnering | Day |