SP105-DB0110-00

VIRGINIA DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION FOR

# DESIGN-BUILD PROJECT PARTNERING

April 16, 2019

- DECLARATION AND DESCRIPTION

The Virginia Department of Transportation (VDOT) is firmly committed to the formation of a partnering relationship with the Design-Builder, all subcontractors, suppliers, FHWA representatives; where appropriate, other federal agencies, local government officials, utilities representatives, law enforcement and public safety officials, consultants, and other stakeholders to effectively and efficiently manage and complete each construction or maintenance contract to the mutual and individual benefits and goals of all parties. Partnering is an approach to fulfilling this commitment where all parties to the contract, as well as individuals and entities associated with or otherwise affected by the contract, willingly agree to dedicate themselves by working together as a team to fulfill and complete the construction or maintenance contract in cost effective ways while preserving the highest standards of safety and quality called for by the contract documents combined with the goals of on time/on budget completion. The approach must still allow for the fact that the members of the team share many common interests yet have differing authorities, interests, and objectives that must be accommodated for the project to be viewed as successful by all parties. It is recognized by VDOT that partnering is a relationship in which:

  - Trust and open communications are encouraged and expected by all participants

  - All parties move quickly to address and resolve issues at the lowest possible level by approaching problems from the perspectives and needs of all involved

  - All parties have identified common goals and at the same time respect each other’s individual goals and values

  - Partners create an atmosphere conducive to cooperation and teamwork in finding better solutions to potential problems and issues at hand

# PARTNERING STRUCTURE

It is the business intent of the Department that partnering will be required on all projects, either in the formal sense or informally where the spirit and principles of partnering are practiced from onsite field personnel to executive level owners and employees. The VDOT Field Guide to Partnering available on the VDOT website http://www.virginiadot.org/business/resources/partnerfinalallowres.pdf will be the standard reference guide utilized to structure and guide both types of partnering efforts. This guide will be systematically evaluated to incorporate better practices as our partnering efforts evolve. Of particular note is the need for effective and responsive communication between parties to the partnering relationship as emphasized by the Special Provision for Project Communication and Decision Making for Design-Build Projects now included as standard provision in all contracts advertised by the VDOT Alternative Project Delivery Division.

Where formal partnering is specified in the Contract Documents, partnering efforts shall be promoted by a professional facilitator trained in partnering principles. Partnering, and more specifically the Partnering Charter, will not change the legal relationship of the parties to the Contract nor relieve either party from any of the terms of the Contract.

Informal partnering need not require the services of a professional facilitator and may be conducted by the actual partnering participants themselves. Informal partnering will also not change the legal relationship of the parties to the Contract nor relieve either party from any of the terms of the Contract.

# PROCEDURES

The following are general procedures for partnering and are not to be considered as inclusive or representative of procedural requirements for all projects. Participants shall consult the VDOT Field Guide for Partnering for assistance in developing specific guidelines to those efforts required for their individual projects.

# Formal Partnering

Pre-Partnering Meeting

The Design-Builder’s Project Manager or designee and the VDOT District Administrator or designee shall mutually schedule a Pre-Partnering meeting prior to the Partnering Kick-Off Workshop as soon as possible after the Department’s award of the contract. During the Pre-Partnering meeting these individuals or their representatives shall develop an agenda for the workshop, select a facilitator, decide on those individuals and entities associated with or affected by the contract that should be invited to participate and extend appropriate notice in sufficient time to arrange attendance and meaningful participation. The selection of the facilitator must be mutually acceptable to both the Department and the Design-Builder.

Partnering Workshop

Generally, the Partnering Workshop will be scheduled after the Kick-Off Meeting. Formal partnering efforts require that the Design-Builder be responsible for employing a facilitator trained in the recognized principles of partnering to conduct the first partnering workshop, known as the Formal Partnering Kick-Off Workshop. The facilitator will lead all parties through the Partnering Workshop agenda and the VDOT Field Guide to Partnering during the kick-off workshop. The extent of the Formal Partnering Kick-Off Workshop and agenda will be predicated on project complexity, size, number of potential stakeholders, potential outstanding issues, and local needs, etc. The Formal Partnering Kick-Off Workshop will establish the specific frequency and general schedule for further Partnering meetings.

# Informal Partnering

Where informal partnering is applicable, at least 5 days prior to or in connection with the Kick-Off Meeting, the Design-Builder shall attend a conference with the Department at which time he and the Department shall discuss the extent of the informal partnering efforts required for the project, how these have been accommodated in the Design-Builder’s bid and the identity of expectations and stakeholders associated with the project. Informal partnering efforts require the Department and the Design-Builder to mutually choose a single person from among their collective staffs, or a trained facilitator to be responsible for leading all parties through the VDOT Field Guide to Partnering and any subsequent partnering efforts.

Partnering Meetings during Project Construction

In either formal or informal partnering efforts the Design-Builder shall provide a location for regularly scheduled partnering meetings during the construction period. Such meetings will be scheduled as deemed necessary by either party. The Design-Builder and VDOT will require the attendance of their key decision makers, including subcontractors and suppliers. Both the Design-Builder and VDOT shall also encourage the attendance of affected utilities, concerned businesses, local government and civic leaders or officials, residents, and consultants, which may vary at different times during the life of the Contract  The Department and the Design-Builder are to agree upon partnering invitees in advance of each meeting. Follow-up partnering workshops may be held throughout the duration of the project as deemed necessary by the Design-Builder and the Department.