SP105-DB0600-01

# VIRGINIA DEPARTMENT OF TRANSPORTATION

# SPECIAL PROVISION FOR

# ELECTRONIC SUBMITTALS MANAGEMENT SYSTEM

February 4, 2021

# DESCRIPTION:

The Design-Builder shall use a Submittal Management System (SMS) for managing, tracking, and controlling all project-related submittal documents. The Design-Builder shall prepare, transmit, electronically file, and maintain the status of all project documentation via a web browser using the SMS or specific software provided by the Department. The SMS shall provide uniformity to project information and reporting. The SMS shall allow for timely processing of all Contract documentation in coordination with the progress reflected in the monthly Baseline Schedule update. All information residing on the SMS shall become the sole property of the Department.

# DOCUMENT CONTROL PERSONNEL:

The Design-Builder shall furnish the services of a Primary and Secondary employee to act in the role of Document Control Specialist to ensure the Design-Builder and all other parties, as designated by the Engineer, use the SMS appropriately. The Primary Document Control Specialist shall coordinate the work of all Document Control Specialists, know the status of all Contract documentation throughout the duration of the Contract, and act as the SMS point of contact for the Design-Builder. The Primary Document Control Specialist shall maintain information related to the responsibility, status, elapsed time, and held time of submittals, in addition to all submittal revision histories.

# SUBMITTALS MANAGEMENT SYSTEM ACCESS REQUIREMENTS:

After the Notice to Proceed (NTP) date, the Design-Builder shall request the Department provide access to the SMS to include the establishment and authorization of user accounts for each employee designated as a Document Control Specialist. The Engineer may approve additional designated Design-Builder personnel to access the SMS.

The Department will issue user account credentials to each authorized Design-Build SMS user upon completion and processing of all appropriate authorization request forms including, but not limited to, the ITD-35E, ITD-36E, and LD-899. The Design-Builder shall ensure that only Department-authorized Design-Builder personnel access and use the SMS. The Design-Builder shall prohibit the disclosure or sharing of access information (e.g. usernames and passwords) to prevent unauthorized use of Commonwealth of Virginia (COV) network and system resources, including, but not limited to, the SMS. Immediately upon a user’s departure from the project or change in employment, the Design-Builder shall notify the Department. The Design-Builder shall only use the SMS for purposes outlined in this Specification. The Department, in its sole discretion, may revoke user access at any time.

# DOCUMENTATION REQUIREMENTS:

The Design-Builder shall use the SMS from the Notice to Proceed date through the Final Completion and Acceptance process. The Design-Builder shall transmit, control, and store written and electronic project-related documents using the SMS. The Engineer will review submitted documentation when accepted by the SMS.

Use of the SMS shall compliment hard copy submission requirements and not supersede or invalidate any submission requirement without approval by the Engineer. When a signed hard copy original submittal is required, a scanned PDF copy of the document shall be submitted through the SMS. When documents related to the project are unavailable electronically, the Design-Builder shall scan and convert these documents into PDF format and submit through the SMS.

The Design-Builder and the Department may utilize email for general correspondence during the project; however, the Design-Builder shall record final dispositions in the SMS.

# SUBMITTALS MANAGEMENT SYSTEM AVAILABILITY:

The Design-Builder will have availability to the SMS at all times unless system maintenance is being performed. System maintenance will generally be limited to non-core business hours. If an authorized user cannot access the SMS, the Design-Builder shall notify the Engineer. If the SMS becomes unavailable for more than 24 hours, the Design-Builder may issue correspondence requiring immediate attention by the Department or a Department representative in email or hard copy format. If the SMS is unavailable, the Design-Builder shall immediately submit any time-sensitive project documents to the Engineer by email or other means. Following restoration of SMS access, the Design-Builder shall submit any project documents generated during the SMS outage through the SMS. No modification of the Contract Price or Contract times will be granted or considered for the inability of the Design-Builder to gain access to the SMS for any reason.

# COMPUTER REQUIREMENTS:

The Design-Builder shall ensure that authorized SMS users have stable computer systems and internet access capable of supporting all business requirements and SMS activities. The Design-Builder shall configure a supported internet browser on the computing device of each authorized SMS user with appropriate access to any addresses, custom security privilege settings, and firewall settings provided by the Department. Additionally, it is the Design-Builder’s sole responsibility to maintain a compatible software system for accessing the SMS. Compatibility is defined as the ability to send and receive all required documents within the SMS in a format consistent with Department standards. The Design-Builder shall provide the Department valid email addresses for each authorized user. The Design-Builder shall ensure that an appropriate anti-malware software solution is installed and maintained on any computing device accessing the SMS.

# SUBMITTALS MANAGEMENT SYSTEM SUPPORT:

The Department will provide SMS help desk and support services to the Design-Builder throughout the course of the project. Users needing support with the SMS may contact the State eConstruction team via econstruction@vdot.virginia.gov.