# Guidelines: Use on projects selected by the DEM. Fill in the yellow highlighted area for each project.

SP522-000230-00

VIRGINIA DEPARTMENT OF TRANSPORTATION

Special Provision for

PROTECTION OF BALD EAGLE

November 19, 2018

I.	Description

Nesting bald eagles, a federally protected species, are present within 660 feet of this project. The Contractor shall implement the protective measures described herein.

II.	Requirements

A Time-of-Year Restriction (TOYR), from December 15 through July 15, applies to all activities from Station XXX+XX to Station XXX+XX. This TOYR limits the Contractor’s operation in order to protect the nesting behaviors. If specific, well-defined, and short-duration work activities must occur within the TOYR, the Contractor may coordinate with the Engineer to request case-by-case relief from the restriction; however, consideration of such requests is at the discretion of the Engineer.

- Measurement and Payment

No separate payment will be made for compliance with the requirements herein.