SP522-DB0100-00

VIRGINIA DEPARTMENT OF TRANSPORTATION SPECIAL PROVISION FOR

# BAT INVENTORY FOR BRIDGE REPAIR OR DEMOLITION

December 7, 2018

# Background

Bridges in this contract may provide roosting habitat for bat species protected by the Endangered Species Act (16 USC 1531 et seq., hereinafter “the Act”). Presence of bats on a structure, unless already documented by the Contract, will be considered a Type I Differing Site Condition in accordance with Section 104.03 Division I Amendments (Part 5) of the RFP.

Activities associated with bridges included in this contract conform to the Section 107.01 Division I Amendments (Part 5) of the RFP, and this Special Provision.

# Requirements

  - Bridge work on or above the deck surface, or outside the footprint of the bridge deck, does not require a site inspection.

  - The Design-Builder shall conduct a bat inventory and visually examine structures for evidence of bat usage before working on any bridge. Bat inventories shall follow the VDOT Bat Inventory Guidelines for Bridges and Buildings and shall be documented on the Bat Inventory Form contained in the guidelines. The Bat Inventory Form is valid for two years and all work shall commence within two years of the date of the inventory; otherwise a new bat inventory must be performed. The bat inventory guidelines are available at:

http://www.virginiadot.org/business/resources/const/VDOTBatInventoryGuidelines.pdf

  - If bats are observed roosting on the structure, the Design-Builder shall notify the Engineer immediately and suspend work in the immediate vicinity of the bats, according to Section 108.05 of the Division I Amendments (Part 5) of the RFP, until authorized to continue. The Design-Builder is responsible for identifying species, determining species protection status and coordinating with the United States Fish and Wildlife Service (USFWS) Gloucester Field Office for any federally-listed species, and the Virginia Department of Game and Inland Fisheries (DGIF) for both federal and state-protected species. Documentation of all coordination efforts between the Design-Builder and USFWS and/or DGIF shall be provided to the Engineer. The Design-Builder shall notify the Engineer if additional restrictions are placed on work as the result of the discovery of a protected species. Work may continue in other areas as determined by the Engineer.

  - If the Design-Builder fails to comply with these requirements, the work may be suspended and administered in accordance with Section 108 of the Division I Amendments (Part 5) of the RFP.