SP522-DB0160-00

# VIRGINIA DEPARTMENT OF TRANSPORTATION

# Special Provision for

# PROTECTION OF LOGGERHEAD SHRIKE

February 14, 2019

I.	Description

The protected loggerhead shrike may nest in close proximity to this project. The Design-Builder shall take protective measures described herein to protect nesting behaviors.

II.	Requirements

A Time-of-Year Restriction (TOYR), from April 1st to July 31st, applies to tree removal and clearing and grubbing activities within the areas as designated on the plans or from Station XXX+XX to XXX+XX.