# SP522-DB0230-00

# VIRGINIA DEPARTMENT OF TRANSPORTATION

# Special Provision for

PROTECTION OF BALD EAGLE

February 14, 2019

I.	Description

Nesting bald eagles, a federally protected species, are present within 660 feet of this project. The Design-Builder shall implement the protective measures described herein.

II.	Requirements

A Time-of-Year Restriction (TOYR), from December 15 through July 15, applies to all activities from Station XXX+XX to Station XXX+XX. This TOYR limits the Design-Builder’s operation in order to protect the nesting behaviors. If specific, well-defined, and short-duration work activities must occur within the TOYR, the Design-Builder may coordinate with the Engineer to request case-by-case relief from the restriction; however, consideration of such requests is at the discretion of the Engineer.