# Guidelines: Use when requested by the Project Manager. Federal structure number and location must be filled in.

# SP522-DB0250-00

# VIRGINIA DEPARTMENT OF TRANSPORTATION

# Special Provision for

# PROTECTION OF PEREGRINE FALCON

December 20, 2018

- Description

The state threatened peregrine falcon has been identified to nest on Structure No. XXXX (Federal Structure Number) included in this contract. The Design-Builder shall take protective measures described herein.

- Requirements

A Time-of-Year Restriction (TOYR), from February 15 through July 15, applies to all activities within 600 feet of nest locations. This TOYR limits the Design-Builder’s operation in order to protect the nesting behaviors. The TOYR shall be applied within 600 feet of the nest (describe the general location of the nest. For example, “…located at the southeastern corner of the bridge.”) If specific, well-defined, and short-duration work activities must occur within the TOYR, the Design-Builder may coordinate with the Engineer to request case-by-case relief from the restriction; however, consideration of such requests is at the discretion of the Engineer.