GUIDELINES — For projects with mobile operations such as asphalt schedule projects. {2007-c107gm0}

cn107-002110-01	SECTION 107.21(d) CONSTRUCTION LOADING OF STRUCTURES of the Specifications is replaced with the following:

(d)	Construction Loading of Structures:  In the course of planning and prosecuting the work for the asphalt maintenance schedules in the Contract, the Contractor shall consider the size and weight limitation of any existing structure(s) affecting the prosecuting the work in a schedule when contemplating construction loads, equipment access, haul and delivery routes of materials, and other related activities.  If the size or weight limitation of an existing structure changes after the receipt of bid date for the Contract and remains so up to and including the actual prosecution of work for a schedule in the Contract, preventing or limiting access across the structure, and the Contractor determines this limitation impacts his operations; he shall notify the Engineer of such change.  If the Engineer confirms such change has occurred, the change will be considered a change to the character of the work according to the provisions of Section 104.02(b) of the Specifications and is eligible for adjustments according to the provisions therein.

10-30-17 (SPCN) [formerly cn107-210100-01]