Guidelines: Use on demolition projects. Fill in the Bridge Structure Numbers, Demolition Numbers, or both as applicable.

cn522-000140-00	PROTECTION OF Nesting Birds dURING STRUCTURE DEMOLITION  — Active nests of migratory birds have been identified on bridge structure numbers or demolition numbers as applicable listed in this Contract. A Time of Year Restriction (TOYR), from March 15 through August 15, applies to any activity that requires removal of any active nests or contents. The Contractor may proceed with other work activities that do not result in removal of active nests or contents.

7-10-19 (SPCN)