Guidelines: For ALL 2023 Paving Projects with the Letting dates of January 6, 2023 and January 18, 2023.

cq105-000130-00   SECTION 105.01—NOTICE TO PROCEED — of the Specifications is amended by replacing the first paragraph with the following.

Unless otherwise indicated in the Contract, the Notice to Proceed date will be the date selected by the Contractor on which the Contractor intends to begin the work. That date shall be no earlier than 15 nor later than 30 calendar days after the date of Contract execution, and shall be no later than April 1, 2023. The State Contract Engineer will contact the Contractor on the date of Contract execution to inform him that the Contract has been executed. The State Contract Engineer will also confirm this date in the Letter of Contract Execution. Copies of the Letter of Contract Execution will be distributed to Department personnel involved in the administration of the Contract and to the Contractor. Within 10 calendar days after the date of Contract execution the Contractor shall submit to the Engineer written notice of the date he has selected as his Notice to Proceed date. If the Contractor fails to provide written notice of his selected Notice to Proceed Date within 10 calendar days of Contract execution, the selected Notice to Proceed Date will become the date 15 calendar days after the date of Contract execution. The Contractor shall begin work no later than 10 calendar days after the date he has selected as his Notice to Proceed date or April 1, 2023 as stipulated in the Contract.

9-22-22 (SPCN)