cq108-000210-02 [formerly cq108-020100-02]

GUIDELINES — For use on Asphalt Schedule Work projects that cross over right-of-way owned by a railroad.

SECTION 108.02—LIMITATION OF OPERATIONS of the Specifications is amended to include the following:

(c)	Railway right-of-way

The Contractor shall not perform work within 10 feet of Railway right-of-way until the Engineer notifies the Contractor in writing that a Right of Entry or Railroad Agreement between the Department and the CSXT, Buckingham Branch or Norfolk Southern for work within the temporary and permanent easements is executed.  Performing work within 10 feet of Railway right-of-way will result in the Engineer suspending work in accordance with Section 105.03 of the Specifications.  Such suspension of work will not be considered a valid reason for extending the contract time limit or for additional compensation.

9-10-18 (SPCN)