cq108-000410-00 [formerly cq108-040100-00]

GUIDELINES — All projects advertised in March.  Use with cq103-020110-00.{2007-cu108006a}

SECTION 108.04—DETERMINATION AND EXTENSION OF CONTRACT TIME LIMIT of the Specifications is amended to replace the second paragraph with the following:

When Contract execution is not within 75 calendar days after the opening of bids, or when the Contractor is unable to commence work because of any failure of the Department, the Contractor will be given an extension of time based on the number of days delayed beyond the 75 calendar days.  No time extension will be allowed for a delay in the date of Contract execution when the delay is the fault of the Contractor.

7-12-16_(SPCN)